## Slide 1: Bitglass QA
We find, report, and prevent product issues
using our minds, hands, and hearts

## Slide 2: QA Roadmap 2017 - What we planned and requested last year
Bumps ahead!
Brown bag meetings (Lunch and Learn)
Bring back the team hosted events - fun beer busts
Inter team communication
Use cases in story specs!
Release story acceptance criteria
Always up to date specs
Stories and Specs
Stable build runs
VPC == PROD (pre-vpc)
Speed up build runs!
No errors on branch switch
Environments and Builds
Find and apply ways to measure software quality
More details in bug reports
More unit tests!! Developers to monitor their tests regularly
Code push and patch discipline
Automate everything!!!
Product quality

## Slide 3: Where we are in 2018
Product quality |  | 
More unit tests!! Developers to monitor their tests regularly |  | The number of unit tests more than doubled
Automate everything!!! |  | 
More details in bug reports |  | 
Code push and patch discipline |  | 
Find and apply ways to measure software quality |  | No real progress
Notes: Screenshots, logs, Charles reports

## Slide 4: Where we are in 2018
Stories and Specs |  | 
Use cases in story specs! |  | No progress – not more than a year back
Release story acceptance criteria |  | Exit criteria are normally used in story specs
Always up to date specs |  | 

## Slide 5: Where we are in 2018
Environments and Builds |  | 
Stable build runs |  | Overall it got better, but we still run into dependency issues which cause multiple build failures
VPC == PROD (pre-vpc) |  | VPC has 2 banks now
Speed up build runs! |  | We hope that Docker-based builds will dramatically speed up the product deployment
No errors on branch switch |  | 

## Slide 6: Where we are in 2018
Interteam communication |  | 
Brown bag meetings (Lunch and Learn) |  | Tech talks!
Bring back the team hosted events - fun beer busts |  | No team hosted events since 2015

## Slide 7: QA Roadmap 2018
Bumps ahead!
Bring back the team hosted events - fun beer busts
Corporate culture and team building
Use cases in story specs!
Consider product usability and user friendliness
Design documents for backend
Stories and Specs
On time releases
Stable build runs
VPC == PROD (2nd region)
Speed up build runs!
Container-based technology
Environments and Builds
Find and apply ways to measure software quality
More unit tests with code coverage measurement
Automate everything – use new automation tools: Sikuli, Appium
Environment monitoring and analyzing results (utilize Grafana)
New UI testing and automation
Product quality